# AI System Impact Assessment (Agent)

ISO/IEC 42001 A.5. A worked example for the agent in the lab, pre-filled with the five failures it reproduces. For an agent the assessment is weighted by reversibility and blast radius, not only by information exposure, because the harm is an action taken rather than a sentence spoken. It covers the assessment process (A.5.2), documentation (A.5.3), impact on individuals (A.5.4), and societal impact (A.5.5).

## 1. Header

| Field | Value |
| --- | --- |
| Assessment ID | AIMS-002-AIA |
| System | ACME Support and Infra Agent (AIMS-002) |
| Version | 1.0 |
| Assessor | AI Governance Lead |
| Date | 2026-07-17 |
| Next review | 2026-10-17, or on any change to the tool set |

## 2. Scope

An autonomous agent that resolves support tickets and infra tasks by calling tools. It can move money, send email, and delete servers. Support tickets are untrusted input.

## 3. Scoring scales

Likelihood, for the system as operated without the control:

| Rating | Meaning |
| --- | --- |
| High | Expected in normal use |
| Medium | Plausible under common conditions |
| Low | Requires unusual conditions |

Impact, worst credible outcome of a single action, weighted by reversibility:

| Rating | Meaning |
| --- | --- |
| High | Irreversible or large: money moved, data exfiltrated, production destroyed |
| Medium | Contained and recoverable |
| Low | Minor or fully reversible |

Risk rating combines the two using the matrix below.

| Likelihood \ Impact | Low | Medium | High |
| --- | --- | --- | --- |
| High | Medium | High | Critical |
| Medium | Low | Medium | High |
| Low | Low | Low | Medium |

## 4. Affected interests

Customers whose money and records the agent handles, the organisation's infrastructure and finances, and any individual named in a ticket the agent processes.

## 5. Risk scenarios

| ID | Scenario | Likelihood | Impact | Rating | Control | Residual | Owner | Target date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A1 | Agent moves money with no ceiling | Medium | High | High | A.5 per-action limit | Low | Platform | 2026-06-20 |
| A2 | Agent holds a destructive tool its task never needs | High | High | Critical | A.9.4 least privilege | Low | Platform | 2026-06-18 |
| A3 | Irreversible action runs with no human | Medium | High | High | A.9.2 human approval gate | Low | Infra | 2026-06-20 |
| A4 | Poisoned ticket steers the agent into an action | Medium | High | High | A.5 untrusted-data fence + recipient allowlist | Low | Platform | 2026-06-22 |
| A5 | No record of the actions the agent took | High | High | Critical | A.6.2.8 action log | Low | Security | 2026-06-16 |

## 6. Impact on individuals or groups (A.5.4)

The agent processes customer records and can email them. An exfiltration exposes named individuals to loss of privacy, and an unbounded or wrongly targeted refund affects the customer and the business. The recipient allowlist, the action limit, and the action log reduce these to a low residual. Customers do not interact with the controls, so the mitigation rests on the operator.

## 7. Societal impact (A.5.5)

As an internal operations agent the wider impact is limited. The relevant concern is the normalisation of autonomous action without oversight. The approval gate on irreversible actions and the action log keep a person accountable for what the agent does, which is the posture that must hold as agents are given more reach.

## 8. Residual risk

Every scenario reduces to a deterministic control: a limit, a scoped tool set, an approval gate, a recipient allowlist, and a log. The remaining residual is an approved action that turns out to be wrong, which is why the approval step and the action log exist together, so a human decision is recorded and reviewable.

## 9. Decision and approval

Proceed with the control set implemented and verified. Re-assess on any change to the tools, the scopes, the model, or the autonomy level. Adding a tool requires a new assessment.

| Role | Name | Decision | Signature | Date |
| --- | --- | --- | --- | --- |
| System owner |  | Approve / reject |  |  |
| AI Governance Lead |  | Approve / reject |  |  |
| Security |  | Approve / reject |  |  |